## Criterion B: Record of tasks

The IA was introduced on the 30th July.

| Task Number | Planned Action | Planned outcome | Time estimated | Target completion date | Criterion |
| --- | --- | --- | --- | --- | --- |
| 1 | Choosing a client | Identifying a client with a problem that can be solved digitally | 1 h | 31/07/2024 | A |
| 2 | Setting an interview with the client | Setting a suitable date to meet with the client. | 30 mins | 31/07/2024 | A |
| 3 | Conducting the first face to face interview with client to gain a deeper insight into the problem of the client | Getting an initial view of the context of the client and their problem. | 45 mins | 31/07/2024 | A |
| 4 | Analysing the problem and coming up with game ideas to present to the client. | Having a better understanding of the problem and having feasible game ideas to solve the problem. | 1h 30 mins | 01/08/2024 | A |
| 5 | Preparing rationale for the different solutions | Presenting how each solution can solve the client’s problem. | 1 h | 01/08/2024 | A |
| 6 | Checking with the teacher about the client’s problem and preparing solutions. | Verifying if the client and their problem is appropriate. | 1 h | 01/08/2024 | A |
| 7 | Setting second interview with the client | Setting a suitable date to meet with the client. | 30 mins | 01/08/2024 |  |
| 8 | Conducting a second face to face interview with a client to discuss the prepared rationales. | Discuss possible solutions and finalising solution with the client | 1 h 30 mins | 03/08/2024 | A |
| 9 | Discussing success criteria with client | Brainstorming several criteria for success with client | 30 mins | 03/08/2024 | A |
| 10 | Completing criteria A write up | Completing criteria A write up | 1 h 30 mins | 04/08/2024 | A |
| 11 | Creating a diagrammatic representation of the game in general | Made a core game flowchart and UI diagrams | 1 day | 05/08/2024 | B |
| 12 | Creating a list of all the HP questions | Created a list of all the HP questions | 2 h | 05/08/2024 | B |
| 13 | Creating the tables for the game’s databases | Created the tables for the game’s databases | 1 day | 06/08/2024 | B |
| 14 | Writing the pseudocade for the main game mechanics including Attack Logic, Evade Logic, Block Logic and Parry Logic. | Wrote the pseudocode of the structure of the Attack Logic, Evade Logic, Block Logic and Parry Logic. | 2 days | 08/08/2024 | B |
| 15 | Writing the pseudocode for the changes between the user interfaces and the logic for the retry questions and HP questions. | Wrote the pseudocode of transitions between the user interfaces and the logic for the retry questions and HP questions. | 2 days | 10/08/2024 | B |
| 16 | Setting test data to test the different parts of the system | Used the success criteria to create the test plan to ensure all these SCs are met. | 1 day | 11/08/2024 | B |
| 17 | Setting fourth interview with the client | Setting a suitable date to meet with the client. | 30 mins | 11/08/2024 | B |
| 18 | Conducting the fourth face to face interview with client to get feedback on the initial user interfaces and premise of the game’s core mechanism. | Receiving vital feedback that would be used in finalising the designs and the mechanisms. | 1 h 30 mins | 13/08/2024 | B |
| 19 | Making changes to diagrammatic representation of the game based on feedback gained from the interview. | Made necessary changes to the flowcharts. | 15 mins | 13/08/2024 |  |
| 20 | Drawing the frames for the player and AI sprites that will be used. | Drew the respective attack, evade, block, parry cycles for both sprites. | 2 days | 15/08/2024 | B |
| 21 | Drawing the UI interfaces backgrounds and button designs to be exported into unity. | Drew backgrounds for the battles and button designs which will be exported into unity. | 1 day | 16/08/2024 | B |
| 22 | Creating the final UI interfaces backgrounds for the tutorial, first battle wait panel, second battle wait panel, win panel, lose panel and retry questions and the battle panels. | Drew final designs for the first battle wait panel, second battle wait panel,tutorial panels, win panel and lose panel and for HP & retry questions. These would be exported into unity. | 2 days | 18/08/2024 | B |
| 23 | Setting fifth interview with the client | Setting a suitable date to meet with the client. | 30 mins | 18/08/2024 | B |
| 24 | Conducting the fifth face to face interview with client to get feedback on the final designs of the UI. | Ensuring that the designs are suitable for the client. | 30 mins | 20/08/2024 | B |
| 25 | Creating a test plan based on the success criterias. | Created the test plan based on the success criterias. | 1 day | 20/08/2024 | B |
| 26 | Completing criteria B write up. | Completed criteria B write up | 2 days | 22/08/2024 | B |
| 27 | Initialising the variables, panels, buttons, dropdowns, importing libraries and creating & connecting to the database. | Imported required libraries like Unity engine components, UI, database etc. Declared all UI elements, panels, buttons, dropdowns and animators. Declared game state variables such as player & AI’s HP/SP, flags etc. Created Move & HP Question tables and connected to the database. Caching move and HP question data then defining their respective classes for database mapping. Populated all the dropdowns which will be displayed in Attack, Evade, Block, Parry panels. Hiding Win, Lose, Retry and HP panels. Updated HP/SP bars to show its initial values at the start of a battle. Implemented event listeners to buttons such as help, back, confirm buttons, etc. Initialised animation triggers for both player and AI. Display the main title panel and hide the battle UI. | 3 days | 25/08/2024 | C |
| 28 | Coding the tutorial logic and the transitions that occur throughout the whole game. | Showed the tutorial question panel after the player clicked on yes in the Main title panel. Handled the tutorial navigation including buttons like Yes, No and Next. Transition to first battle wait panel after tutorial or after main title panel. Transition from first battle wait panel to first battle. Enabled animators to start when a battle begins. Transition to second battle after first battle win. Transition to ending panel after second win. | 2 days | 27/08/2024 | C |
| 29 | Debugging the whole tutorial logic and transitions. | Finding and fixing errors in code and using ChatGPT to understand error messages displayed in Unity when running the game. | 4 days | 31/08/2024 | C |
| 30 | Coding the main gameplay tasks that the player will use to navigate during a battle. | Linked opening panels to their respective buttons, e.g. Attack button in MainUI Panel will open the attack panel. Shuffled the options of the syntax dropdowns for attack, evade, block and parry panel. Validating user selection of syntax dropdowns after clicking confirm in order to execute the chosen move. Locking and removing listeners in buttons when a move is being executed to prevent any collisions in panel transitions or change in dropdown syntax. Replicating this process for the help buttons in the second battle. Unlocking and adding listeners in buttons for when its respective panel appears. | 5 days | 05/09/2024 | C |
| 31 | Debugging the main gameplay tasks. | Finding and fixing errors in code and using ChatGPT to understand error messages displayed in Unity when running the game. | 2 days | 07/09/2024 | C |
| 32 | Coding the core combat logic for a battle. | Created the core logic for attack, block, evade and parry respectively. Updating AI move and prediction for each turn. Playing appropriate animations for both player and AI. Calculating damage, SP cost and outcomes based on possible actions of both player and AI and updating HP/SP bars and labels based on the outcome. Adding the log battle messages to the UI. | 2 weeks | 21/09/2024 | C |
| 33 | Debugging the incorrect HP/SP calculations and inspecting the connected database. | Finding and fixing errors in code, searching the internet to find possible solutions. Then, making modifications in the Unity Editor that prevented double execution in the confirm buttons. | 3 weeks | 12/10/2024 | C |
| 34 | Coding the HP Question and Retry panel Logic. | Created HP Panel logic where HP question has 20% chance of appearing, validated HP question answer based on the connected database. Created Retry logic which appears when player HP reaches zero, validated retry answer to determine whether to restore player HP/SP or show Lose Panel. | 3 days | 15/10/2024 | C |
| 35 | Debugging the HP Question and Retry panel Logic. | Identifying and resolving errors and using ChatGPT to understand error messages that Unity displays when the game is running. | 1 day | 16/10/2024 | C |
| 36 | Coding the win & lose conditions and other transitions. | Checking if the win or lose conditions have been met after each turn. Show win/lose panels depending on the outcome of the battle. Handling the transitions between the win/lose panels and battle wait panels & ending panel. Restarting the game after a delay if player loses or if the player finished the whole game. | 2 days | 12/10/2024 | C |
| 37 | Debugging the win & lose conditions and other transitions. | Identifying and resolving errors and using ChatGPT to understand error messages that Unity displays when the game is running. | 1 day | 13/10/2024 | C |
| 38 | Coding the test plan shortcuts that will not be available to the end-user. | Using specific keys to make quick state changes e.g. Making the player HP go to 0. | 30 min | 13/10/2024 | C |
| 39 | Filming the guided tutorial video. | The guided tutorial video was filmed where it explained the premise of the game. | 2 h | 14/10/2024 | C |
| 40 | Importing the guided tutorial video into the game and completing the tutorial panel logic. | The guided tutorial video was imported and the transition from the tutorial question and transition to the first battle wait panel were created. | 1 day | 15/10/2024 | C |
| 41 | Adjusting the video to fit the parameters of the Unity engine and fixing the audio issue of the video. | The video was suitable for the game after several attempts of modifying and the audio issue was fixed. | 2 days | 17/10/2024 | C |
| 42 | Testing the whole game and checking for any issues in the full gameplay. | Played through the whole game and found several errors that were fixed in both the script and the Unity Editor. | 5 days | 22/10/2024 | C |
| 4 3 | Completing write-up for Criteria C. | The write-up for Criteria C was completed. | 4 days | 26/10/2024 | C |
| 44 | Filming the Criteria D video | The Criteria D video was filmed where it used the test plan to ensure that all the success criteria had been met. | 1 day | 27/10/2024 | D |
| 45 | Meeting up with the client and installing the game on the client’s computer and giving some time to the client to play the game thoroughly. | The game was installed via USB transfer and afterwards, the client had quite some time with the game. | 3 days | 30/10/2024 | E |
| 46 | Setting final interview with the client | Setting a suitable date to meet with the client. | 30 mins | 30/10/2024 | E |
| 47 | Conducting the final face to face interview with the client to get an overall evaluation. | The client gave an overall feedback and his experience with the game and verified if the success criteria was met for the client. | 1 h | 02/11/2024 | E |
| 48 | Completing write-up for Criteria E. | The write-up for Criteria E was completed. | 1 day | 03/11/2024 | E |